INT_FLOW + PyNode

Implementation Plan

Integrating the FastAPI Workflow Builder API with the PyNode Visual Workflow Runtime

Version 1.0  |  April 2026

# 1. Executive Summary

INT_FLOW is a FastAPI backend that stores, manages, and AI-generates visual workflow graphs (nodes + edges) in MongoDB. PyNode is a Flask-based Python runtime that executes those workflows in real time, routing messages between typed processing nodes.

This document defines a complete plan to bridge the two systems so that:

- Workflows authored or AI-generated in INT_FLOW are deployed and executed inside PyNode.

- PyNode execution results and status stream back to INT_FLOW clients via SSE.

- The shared node schema is stable and extensible from day one.

| GOAL | One unified experience: design in INT_FLOW, run in PyNode, observe results in the browser. |
| --- | --- |

# 2. System Overview

## 2.1 INT_FLOW (FastAPI Backend)

Key files and their roles:

- main.py — FastAPI app, CORS, router registration, Beanie ODM init

- core/config.py — Pydantic settings (MongoDB URI, OpenAI key)

- modules/workflows/ — CRUD routes, service, repository, Beanie document schema

- modules/ai/ — /api/ai/generate endpoint, OpenAI GPT-4o prompt, retry logic

Current node types understood by the schema (NodeSchema.type):

Literal["start","api","condition","startNode","apiNode","conditionNode","endNode"]

## 2.2 PyNode (Flask Runtime)

Key structures:

- pynode/nodes/base_node.py — BaseNode, MessageKeys, decode/encode image, process_image decorator

- pynode/nodes/__init__.py — auto-discovers all Node subclasses under pynode/nodes/*/

- pynode/nodes/*/  — 60+ typed nodes: InjectNode, FunctionNode, WebhookNode, UltralyticsNode, ImageViewerNode, etc.

- WorkflowEngine — creates, connects, starts, stops node instances; broadcasts errors via SSE

## 2.3 Gap Analysis

| GAP 1 | Schema mismatch: INT_FLOW uses startNode/apiNode/conditionNode; PyNode expects class names like InjectNode, WebhookNode, SwitchNode. |
| --- | --- |

| GAP 2 | No bridge service: INT_FLOW cannot tell PyNode to deploy a workflow, and PyNode cannot push live status back to INT_FLOW clients. |
| --- | --- |

| GAP 3 | No shared configuration model: INT_FLOW NodeDataSchema stores url/method/condition; PyNode node configs have their own property schemas. |
| --- | --- |

| GAP 4 | No AI awareness of PyNode node types: The current GPT-4o system prompt only generates startNode/apiNode/conditionNode. |
| --- | --- |

# 3. Target Architecture

The integration follows a three-layer model:

| Layer 1: Design | Layer 2: Bridge | Layer 3: Execution |
| --- | --- | --- |
| INT_FLOW FastAPI MongoDB storage, CRUD, AI generation | Bridge Service (new) Schema translation, HTTP client to PyNode, SSE relay | PyNode Flask Node registry, WorkflowEngine, SSE, real-time execution |

Data flow for a deploy + inject cycle:

Browser  →  POST /api/workflows/:id/deploy  →  Bridge

Bridge   →  GET  /api/workflows/:id          →  INT_FLOW (fetch stored workflow)

Bridge   →  translate schema                 →  PyNode-format workflow JSON

Bridge   →  POST /api/workflow (PyNode)      →  WorkflowEngine.load()

Bridge   →  POST /api/workflow/deploy        →  all nodes.on_start()

Browser  ←  SSE  /api/events (PyNode relay)  ←  Bridge  ←  PyNode SSE

# 4. Schema Mapping (INT_FLOW  ↔  PyNode)

## 4.1 Node Type Mapping Table

| INT_FLOW type | PyNode class | Config mapping | Notes |
| --- | --- | --- | --- |
| startNode | InjectNode | repeat, props | Triggers workflow start; repeat interval from position.x heuristic |
| apiNode | WebhookNode | url→url, method→method | Outbound HTTP call; body from msg.payload |
| conditionNode | SwitchNode | condition→rules[0].value | Routes true/false to outputs 0 and 1 |
| endNode | DebugNode | output: 'msg' | Terminal sink — logs final payload |
| (future) functionNode | FunctionNode | code→func | Custom JS/Python logic inline |
| (future) cameraNode | FrameSourceNode | source→source, fps→fps | Live video feed into workflow |

## 4.2 Edge Mapping

INT_FLOW EdgeSchema:  id, source, sourceHandle (out|true|false), target

PyNode connection:  engine.connect_nodes(source_id, target_id, output_index, input_index=0)

Mapping rule:

sourceHandle == "out"   →  output_index = 0

sourceHandle == "true"  →  output_index = 0   (SwitchNode true branch)

sourceHandle == "false" →  output_index = 1   (SwitchNode false branch)

sourceHandle == null    →  output_index = 0   (default)

## 4.3 Extended NodeDataSchema

To support all PyNode node types, add optional fields to INT_FLOW's NodeDataSchema in modules/workflows/schemas.py:

class NodeDataSchema(BaseModel):

label: str

# Existing fields

url: Optional[str] = None

method: Optional[Literal['GET','POST','PUT','DELETE']] = None

condition: Optional[str] = None

# New generic fields

pynode_type: Optional[str] = None  # explicit override e.g. 'FunctionNode'

pynode_config: Optional[dict] = None  # raw config dict passed to configure()

# 5. Bridge Service Design

A new FastAPI router module: modules/pynode_bridge/ handles all communication with the running PyNode process. It is stateless — it does not cache workflow state; all truth lives in MongoDB (INT_FLOW) or in PyNode's WorkflowEngine.

## 5.1 New Files

| File | Responsibility |
| --- | --- |
| modules/pynode_bridge/router.py | FastAPI router — /api/pynode/deploy, /api/pynode/stop, /api/pynode/status, /api/pynode/stream |
| modules/pynode_bridge/translator.py | translate_workflow(workflow_doc) → PyNode JSON; node type mapping, edge mapping, config merging |
| modules/pynode_bridge/client.py | Async HTTP client wrapping PyNode REST API (httpx); handles connect errors gracefully |
| modules/pynode_bridge/schemas.py | Pydantic models: DeployRequest, DeployResponse, StatusResponse |
| modules/pynode_bridge/__init__.py | Package init |

## 5.2 Bridge API Endpoints (new in INT_FLOW)

| POST | /api/pynode/{workflow_id}/deploy — Fetch workflow from DB, translate, push to PyNode, start. |
| --- | --- |

| POST | /api/pynode/{workflow_id}/stop — Tell PyNode to stop & clear the workflow. |
| --- | --- |

| GET | /api/pynode/{workflow_id}/status — Query live PyNode status (running/stopped/error). |
| --- | --- |

| GET | /api/pynode/{workflow_id}/stream — SSE relay: subscribe to PyNode /api/events and forward to browser. |
| --- | --- |

## 5.3 Translator Logic (translator.py)

Core translation function signature:

def translate_workflow(doc: WorkflowDocument) -> dict:

'''

Returns a dict matching PyNode's POST /api/workflow payload:

{ 'nodes': [...], 'connections': [...] }

'''

Node translation steps per node in doc.nodes:

- 1. Determine PyNode class name: use node.data.pynode_type if set; else consult NODE_TYPE_MAP[node.type]

- 2. Build config dict from node.data fields (url, method, condition, etc.) merged with pynode_config

- 3. Emit { id, type, name, config, x, y } PyNode node descriptor

Edge translation per edge in doc.edges:

- 1. Map sourceHandle to output_index using the rule table in section 4.2

- 2. Emit { source, target, sourceOutput, targetInput } connection descriptor

# 6. PyNode Changes Required

PyNode is largely ready as-is. The following targeted changes are needed:

## 6.1 New REST Endpoint in PyNode server.py

PyNode currently has /api/workflow (GET/POST) and /api/workflow/deploy. Add:

POST /api/workflow/load_and_deploy

Body: { 'nodes': [...], 'connections': [...] }

Action: engine.clear() → load nodes → load connections → engine.start()

This is a single atomic call so the bridge needs only one HTTP request to replace + start a workflow.

## 6.2 CORS Update

PyNode's Flask CORS must allow requests from the INT_FLOW origin (localhost:8000 by default). Add to the Flask app init:

from flask_cors import CORS

CORS(app, origins=['http://localhost:8000', 'http://localhost:5173'])

## 6.3 SwitchNode — True/False Output Mapping

Verify that SwitchNode (modules/SwitchNode/switch_node.py) sends truthy match to output 0 and the else/false rule to output 1. Currently, rules are ordered — the first matching rule wins. The translator must always insert the true-condition rule at index 0 and the false/else rule at index 1.

## 6.4 InjectNode 'auto-fire on deploy' mode

When INT_FLOW deploys a workflow that starts with a startNode, PyNode should auto-inject one message. Add an inject_on_start config key to InjectNode:

# In inject_node.py on_start():

if self.get_config_bool('inject_on_start', False):

self.inject()

# 7. AI Generation Prompt Update

The current SYSTEM_PROMPT in modules/ai/service.py limits generation to startNode/apiNode/conditionNode. Extend it to the full PyNode node type vocabulary.

## 7.1 Updated System Prompt Additions

Additional node types you may use:

functionNode  — inline Python/JS code transform (data.code: string)

debugNode     — print/inspect payload (terminal sink)

delayNode     — time delay between nodes (data.timeout: seconds)

webhookNode   — outbound HTTP call (same as apiNode, preferred alias)

splitNode     — fan-out array to multiple messages

joinNode      — collect N messages into one

Also update the type union in NodeSchema.type:

type: Literal[

"start","api","condition",

"startNode","apiNode","conditionNode","endNode",

"functionNode","debugNode","delayNode","webhookNode","splitNode","joinNode"

]

# 8. Phased Implementation Plan

Effort key:   H = High (1–2 days)   M = Medium (2–8 hrs)   L = Low (<2 hrs)

## Phase A — Foundation (Week 1)

| A | Task | File / Node | Effort |
| --- | --- | --- | --- |
| A-1 | Scaffold modules/pynode_bridge/ package with router, translator, client, schemas stubs | pynode_bridge/ | M |
| A-2 | Register bridge router in INT_FLOW main.py | main.py | L |
| A-3 | Add httpx to INT_FLOW requirements.txt; add PYNODE_URL to core/config.py | requirements.txt | L |
| A-4 | Implement PyNodeClient with get/post/stream methods; handle connection errors | client.py | M |
| A-5 | Implement NODE_TYPE_MAP dict and translate_workflow() skeleton in translator.py | translator.py | M |
| A-6 | Add CORS to PyNode server.py; add POST /api/workflow/load_and_deploy endpoint | server.py | M |

## Phase B — Core Integration (Week 2)

| B | Task | File / Node | Effort |
| --- | --- | --- | --- |
| B-1 | Complete translator: node config mapping, edge mapping, sourceHandle → output_index | translator.py | H |
| B-2 | Implement /api/pynode/{id}/deploy endpoint end-to-end (fetch → translate → push → start) | router.py | H |
| B-3 | Implement /api/pynode/{id}/stop endpoint | router.py | L |
| B-4 | Implement /api/pynode/{id}/status endpoint | router.py | M |
| B-5 | Implement /api/pynode/{id}/stream SSE relay (httpx async streaming) | router.py | H |
| B-6 | Add inject_on_start to InjectNode; verify SwitchNode true/false output ordering | PyNode nodes | M |

## Phase C — AI Enhancement & Schema Hardening (Week 3)

| C | Task | File / Node | Effort |
| --- | --- | --- | --- |
| C-1 | Extend NodeSchema.type union with new node type literals | schemas.py | L |
| C-2 | Add pynode_type and pynode_config to NodeDataSchema | schemas.py | L |
| C-3 | Update GPT-4o SYSTEM_PROMPT with extended node vocabulary and rules | ai/service.py | M |
| C-4 | Add GenerateResponse validation for new types; update retry schema | ai/service.py | L |
| C-5 | Write integration test: generate workflow via AI → deploy to PyNode → assert nodes running | tests/ | H |
| C-6 | Write unit tests for translator edge cases (missing handle, unknown type fallback) | tests/ | M |

## Phase D — Polish & Production Readiness (Week 4)

| D | Task | File / Node | Effort |
| --- | --- | --- | --- |
| D-1 | Add workflow deploy status field to WorkflowDocument (deployed_at, pynode_status) | schemas.py | M |
| D-2 | Persist deployment status updates from bridge into MongoDB | router.py | M |
| D-3 | Error handling: PyNode unreachable → 503 with clear message; partial deploy rollback | client.py | M |
| D-4 | Rate limiting on /api/pynode/* to prevent accidental rapid redeploys | router.py | L |
| D-5 | Docker Compose file adding both INT_FLOW and PyNode as services | docker-compose.yml | M |
| D-6 | End-to-end documentation update (README, API reference) | docs/ | L |

# 9. Dependencies & Configuration

## 9.1 New INT_FLOW Dependencies

| Package | Purpose | Version |
| --- | --- | --- |
| httpx[anyio] | Async HTTP client for bridge ↔ PyNode communication + SSE streaming | >=0.27.0 |
| sse-starlette | SSE streaming responses in FastAPI for /stream endpoint | >=2.1.0 |

## 9.2 New Environment Variables (INT_FLOW .env)

PYNODE_URL=http://localhost:5000        # PyNode Flask server base URL

PYNODE_TIMEOUT_SECONDS=30               # HTTP timeout for bridge calls

## 9.3 core/config.py additions

class Settings(BaseSettings):

project_name: str = 'Workflow Builder API'

mongodb_uri: str

openai_api_key: str

pynode_url: str = 'http://localhost:5000'

pynode_timeout: int = 30

# 10. Key Code Snippets

## 10.1 translate_workflow() skeleton

NODE_TYPE_MAP = {

'startNode':     'InjectNode',

'start':         'InjectNode',

'apiNode':       'WebhookNode',

'api':           'WebhookNode',

'conditionNode': 'SwitchNode',

'condition':     'SwitchNode',

'endNode':       'DebugNode',

'functionNode':  'FunctionNode',

'debugNode':     'DebugNode',

}

def translate_workflow(doc) -> dict:

nodes, connections = [], []

for n in doc.nodes:

pynode_type = (n.data.pynode_type

or NODE_TYPE_MAP.get(n.type, 'FunctionNode'))

config = _build_config(n.data, pynode_type)

nodes.append({'id': n.id, 'type': pynode_type,

'name': n.data.label,

'config': config, 'x': n.position.x,

'y': n.position.y})

for e in doc.edges:

output_index = {'true': 0, 'false': 1, 'out': 0}.get(

e.sourceHandle or 'out', 0)

connections.append({'source': e.source, 'target': e.target,

'sourceOutput': output_index,

'targetInput': 0})

return {'nodes': nodes, 'connections': connections}

## 10.2 Deploy endpoint

@router.post('/{workflow_id}/deploy')

async def deploy(workflow_id: str):

doc = await WorkflowService.get_workflow(workflow_id)

payload = translate_workflow(doc)

async with PyNodeClient() as client:

await client.post('/api/workflow/load_and_deploy', payload)

return {'status': 'deployed', 'workflow_id': workflow_id}

## 10.3 SSE stream relay

from sse_starlette.sse import EventSourceResponse

import httpx, asyncio

@router.get('/{workflow_id}/stream')

async def stream(workflow_id: str):

async def event_generator():

url = f'{settings.pynode_url}/api/events'

async with httpx.AsyncClient() as client:

async with client.stream('GET', url) as resp:

async for line in resp.aiter_lines():

yield {'data': line}

return EventSourceResponse(event_generator())

# 11. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| PyNode unavailable during deploy | HTTP 503 returned to browser | Circuit breaker in PyNodeClient; retry with backoff; store pending_deploy flag in DB |
| Schema drift between systems | Type mismatches silently break workflows | JSON Schema validation in translator; unit tests covering every node type |
| AI generates unknown node types | Translator falls back to FunctionNode | Strict Pydantic validation on GenerateResponse; update AI prompt whenever new types added |
| SSE relay keeps connections open | FD exhaustion under load | Set idle timeout in httpx stream; limit max concurrent relays per workflow; heartbeat pings |
| Large workflows exceed PyNode queue | Dropped messages, partial execution | Configure max_queue_size; add drop_messages: false to critical nodes; monitor via queue_length SSE |

# 12. Acceptance Criteria

| AC-1 | POST /api/pynode/{id}/deploy returns 200 and PyNode reports workflow running within 5 seconds. |
| --- | --- |

| AC-2 | Browser SSE client subscribed to /api/pynode/{id}/stream receives at least one rate event within 2 seconds of deploy. |
| --- | --- |

| AC-3 | AI-generated workflow (any prompt) can be deployed without manual schema edits. |
| --- | --- |

| AC-4 | SwitchNode (conditionNode) routes messages to output 0 on true-match and output 1 on false-match. |
| --- | --- |

| AC-5 | INT_FLOW CRUD operations on workflows remain fully functional with no regressions. |
| --- | --- |

| AC-6 | PyNode unavailability returns HTTP 503 (not 500) with message body explaining the issue. |
| --- | --- |

INT_FLOW + PyNode Integration Plan  |  v1.0  |  April 2026  |  Confidential